## Slide 1
LTC – One Click Care
Web, Teamsite, AEM and COIN– PMR Deck

## Slide 2: Agenda
This is an example text. Go ahead and replace it
1
Overall Project Health
This is an example text. Go ahead and replace it
Key Risks / Issues
2
4
Financials & Resources
This is an example text. Go ahead and replace it
3
Operational Metrics
5
This is an example text. Go ahead and replace it
Key Highlights
This is an example text. Go ahead and replace it
Best Practices and Value Add
6
7
This is an example text. Go ahead and replace it
Program Snapshot

## Slide 3
Delivery Health Dashboard
Track | Schedule | Resource | Scope | Risk | Overall | Summary/ Remarks
Track | Current Release |  |  |  |  | 
USAF Development | JH Investments blog – Working with the Rackspace team on the final closure of the account Manulife Bermuda – Progressing on the Video issue and completed the iPhone issue IGP – Continuing with the deployment procedures Media Guide - Plugins upgraded in DEV Server maintenance - JH investments monitoring, preparation DR documents for JH Investments and IGP | Mohammed Anant | JH Investments blog Manulife Bermuda IGP Media Guide Server maintenance |  |  | 
Teamsite & AEM | Teamsite: JHI, Annuities, IGP support. JHI,JHA, Annuities: Admin UI Admin Search Functionality UI and AEM development– Completed Admin data table Functionality UI and AEM development – Completed Group and status update functionality UI and AEM development – Completed Report generation and email scheduler – Completed ETF DR HTML RWD page creation development – In progress React JS setup and code migration – In progress S3 server file upload – In progress ETF and ESG changes Bright cove Prod Issue -Identified the root cause for the IE issue. Code refactor is in progress. JHINS: Working on the new requirements for producers, GABGAFirm, Money received and replacements fields for New Business Case Status JH.Com Re-Design: Currently working on March sprint 2: Code changes for Dynamic articles component. Update on JHASpage container component. Update on rotator component JHRewards life : Completed Stage deployment and currently working on: Junit test cases Social networking clarifications Live Articles report on featured header and thumbnail image dimensions | Krishna Sravanthi Mohan Bhuvana Kaustuba Shubham | Teamsite support for JHI and JHA AEM : JHI Redesign,Jhrewardslife | NA |  | NA
Coin | 1. Worked on COIN release in PROD 2. Working on changes in DEV/STEST/PROD 3. DB Script preparation for Backend 4. Code quality test with fortify scan | Abdus | QUIZ microservice in PCF XUnit to test QUIZ microservice in PCF STAGE and PROD release for existing application |  |  | 

## Slide 4: Program snapshot
Track | Current Release | Status | Implementation Date
USAF Development | JH Investments blog – Working with the Rackspace team on the final closure of the account | WIP | 
 | Manulife Bermuda – Progressing on the Video issue and completed the iPhone issue | WIP | 
 | IGP – Continuing with the deployment procedures | WIP | 
 | Media Guide - Plugins upgraded in DEV | WIP | 
 | Server maintenance - JH investments monitoring, preparation DR documents for JH Investments and IGP |  | 
Teamsite & AEM | AEM: Teamsite: JHI, Annuities, IGP support. JHI,JHA, Annuities: Admin UI Admin Search Functionality UI and AEM development– Completed Admin data table Functionality UI and AEM development – Completed Group and status update functionality UI and AEM development – Completed Report generation and email scheduler – Completed ETF DR HTML RWD page creation development – In progress React JS setup and code migration – In progress S3 server file upload – In progress ETF and ESG changes Bright cove Prod Issue -Identified the root cause for the IE issue. Code refactor is in progress. JHINS: Working on the new requirements for producers, GABGAFirm, Money received and replacements fields for New Business Case Status JH.Com Re-Design: Currently working on March sprint 2: Code changes for Dynamic articles component. Update on JHASpage container component. Update on rotator component JHRewards life : Completed Stage deployment and currently working on: Junit test cases Social networking clarifications Live Articles report on featured header and thumbnail image dimensions | WIP | 
COIN | 1. Worked on COIN release in PROD 2. Working on changes in DEV/STEST/PROD 3. DB Script preparation for Backend 4. Code quality test with fortify scan | WIP | Next version of COIN2.0 release date not yet confirmed. But expected to be around end of Feb 2017

## Slide 5
Resources and onboarding /off-boarding plan
Track | Skillset | Location | Resource Name | Designation
Teamsite and AEM | Teamsite,AEM,Java,JSP,PERL,JS | Boston | Krishna | SA
AEM | AEM | Boston | Priyadarshi | Technology Specialist
Teamsite and AEM | Teamsite,AEM,Java,JSP,PERL | Bangalore | Priya | A
AEM | AEM,Java,JSP,C,Servlets | Bangalore | Shubham | PAT
AEM | AEM,Java,JSP,C,Servlets | Bangalore | Bhuvana | PA
AEM | AEM,Java,JSP,C,Servlets | Bangalore | Kaustuba | PA
AEM | AEM,Java,JSP,C,Servlets | Bangalore | Sravanthi | A
Web Development | html5,CSS3,boostrap,jquery,RWD,js ,angular js ,PHP | Kolkata | Anant Srivastava | PA
Web Development | html5,CSS3,jquery,js,jquery,RWD, angular js,PHP,Wordpress | Boston | Mohammed Hameed | M
COIN - Mobile App | C#, MVC5, Bootstrap, Html5,CSS3, JQuary, Angular JS, SQL 2016, Azure | Boston | Salam Abdus,ABHED | SA
Existing team:

## Slide 6
PMR Findings for Month
Track | Description | Impact | ETC | Owner
AEM | Attrition in Project: There is no dedicated QA team available to test for Jhrewardslife | Timeline |  | Maheswari

## Slide 7
Operational Metrics/Resource distribution
Chart: Resource Distribution - Offshore + Onshore
| A | M | PA | SA | SM
Total | 20 | 5 | 7 | 10.75 | 0.5
Track |  | Offshore |  |  |  | Onshore |  |  |  | Horizontal |  |  |  | Vertical |  |  | 
 | PAT | PA | A | SA | M | PA | A | SA | M | PA | A | SA | M | PA | A | SA | M
USAF Development |  | 1 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 
Teamsite & AEM | 1 | 3 | 2 | 0 | 1 |  |  | 3 |  |  |  |  |  |  |  |  | 
Coin |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  | 

## Slide 8
Best Practice and Value Add
Tools & Accelerators |  |  | 
Item | Description | Benefits | Timeline
Process improvement |  |  | 
Item | Description | Benefits | Timeframe

## Slide 9
LTC – One Click Care
Thank You